CMPG323 — IT DEVELOPMENTS

Campus Safe Twin

A Campus Safety Digital Twin for NWU Potchefstroom Campus

Functional Specification

Team

49019767 – Hattingh P

53324757 – Netshiukhwi MC

46105948 – Mazibuko SN

50763458 – Mlambo M

45698260 – Bangane I

47742488 – Mdluli D

50881434 – Malima M

46330933 – Maseko S

# Table Of Contents

1.  Preface and System Scope

1.1 Purpose

1.2 System Objectives

1.3 Scope

1.4 Intended Audience

1.5 Abbreviations

2.  General Description

2.1 Product Context

2.2 User Classes

2.3 Constraints, Assumptions and Dependencies

3.  User Requirements

3.1 Prioritized User Stories

3.2 User Story Traceability

4.  Functional Requirements

5.  External Interface Requirements

6.  Performance, Security, Usability and Accessibility

7.  Data Flow and Traceability

8.  Open Decisions and Prototype Boundaries

9.  References

# 1. Preface and System Scope

## 1.1 Purpose

The Business Case established the need for Campus Safe Twin and selected a custom prototype. This specification converts that decision into testable system behaviour: users, functions, interfaces and acceptance conditions.

A function is only done when we can show the check next to it. A screen that looks nice but does not save a report, or does not show the report to security, is not done.

Where live Campus Protection Services systems are unavailable, the specified functions must still operate on simulated data. Simulated records use the same structure as student-submitted incidents.

## 1.2 System Objectives

The system objective is a single campus map that joins student incident reporting, a Campus Protection Services operations view, hotspot analysis and safer-route guidance.

Those capabilities are valid only if they share one incident model. Separate stores would produce inconsistent map, dashboard and routing results.

- Students must be able to report an incident quickly, with a type, a place on the map, a short description, the time, and an optional photo.

- Campus Protection Services must see new reports on a list and on the same map, instead of mixing notebooks and chats.

- Security staff must be able to change the status of a report as they work it.

- The system must show simple hotspots and trends from the reports we have.

- The system must suggest a safer walking route inside the campus area we modelled, and it must say the route is not a promise of safety.

- Students and security staff must not get the same powers.

- The app must run in a browser and be easy to open from a link during the presentation.

- We must finish in one semester. If we run out of time, we cut extra polish first. We do not cut the report-to-dashboard-to-route path.

Proposed additions are accepted only where they support an objective above. Features that do not map to this list are treated as scope risk.

## 1.3 Scope

Scope defines the functions included in this delivery and the functions explicitly excluded.

### In scope

- One part of NWU Potchefstroom Campus. We draw a boundary and work only inside it.

- A small walking path network that we prepare by hand.

- Two user types only: Student and Campus Protection Services.

- Students must sign in before they report.

- Incident types: theft, medical, suspicious activity, vandalism, harassment, and other.

- A map with pins, basic filters, and a simple hot area view.

- A security list of incidents and a simple status flow.

- A route that first uses distance, then adds extra cost near recent valid reports.

- An optional photo with file type and size checks.

- Practice data that we can load and reset for the demo.

### Out of scope

Exclusion does not rank an idea as low value. It records that the item cannot be completed to an acceptable standard within the project constraints.

- Live links to real NWU incident systems, cameras, access control, or student cards.

- Panic buttons, ambulance dispatch, or police functions.

- Routes outside our boundary, car routes, or indoor maps of buildings.

- Push notifications, SMS, phone store apps, anonymous reports, or a public comment wall.

- Mahikeng campus, Vanderbijlpark campus, 24-hour uptime, or an official CPS stamp of approval.

## 1.4 Intended Audience

The intended readers are the implementation team and the assessors of this deliverable. The document is a functional baseline, not an operational manual for Campus Protection Services.

## 1.5 Abbreviations

| Short form | Meaning |
| --- | --- |
| CPS | Campus Protection Services |
| NWU | North-West University |
| PWA | Progressive Web App. A website that can be installed on a phone from the browser. |
| API | The way the screens talk to the server. |
| JWT | A signed login tokens the server gives after sign-in. |
| POPIA | South Africa’s personal information law. |

# 2. General Description

## 2.1 Product Context

Campus Safe Twin sits between students who see something on campus and security staff who must respond. Right now, those two sides often do not share one picture. A student may tell a friend. Security may only hear later. Our product tries to put the report on one map sooner.

The product is still a prototype. That word matters. We are proving that the idea can work with a small set of functions. We are not promising that every real incident on campus will now be reported.

We also do not have live university security data. So, the context includes practice records that look like real reports. Those records use the same fields a student report uses. Later functions can then still show hotspots and routes. The product is delivered as a browser-based Progressive Web App. Users authenticate and work from the campus map. Native application-store clients are excluded.

The operational context is constrained: one geographic boundary, two roles, simulated data where live sources are absent, and a demonstration window rather than a production service level. Those constraints are reflected in the requirements that follow.

Campus Safe Twin does not issue dispatch instructions, does not certify a walking path as safe, and does not ingest camera or access-control feeds. Its purpose is a shared, map-located record of reported incidents and the analysis that can be derived from that record.

## 2.2 User Classes

We only have two kinds of user. Extra roles such as guest, parent, or vendor would add rules we do not have time to test.

| User | Who they are | What they can do | What they cannot do |
| --- | --- | --- | --- |
| Student | A person using the student side of the app | Sign in, use the map, send a report, see their own reports, ask for a safer route | Change status, see another student’s name, open analytics |
| Campus Protection Services | A person using the security dashboard | See all reports, filter, change status, view hotspots, mark a report invalid or duplicate | Pretend to be the student who sent the report |

What students see on the map is limited. They can see the type of incident, a pin, a time window, and the status. They do not see another student’s name, student number, or photo. Security staff see the full record because they must work the case. Visibility may be restricted further without changing the incident schema. Additional student-facing fields are not added without an explicit specification change.

### Visibility matrix

| Data item | Student reporter | Other students | Campus Protection Services |
| --- | --- | --- | --- |
| Category | Yes | Yes, for valid incidents | Yes |
| Map location | Yes | Yes, for valid incidents | Yes, exact stored point |
| Description | Own report only | No | Yes |
| Photograph | Own report only | No | Yes, authorised retrieval |
| Reporter identity | Own account only | No | Yes |
| Status | Yes | Yes, for valid incidents | Yes |
| Security notes and history | No | No | Yes |
| Analytics views | No | No | Yes |

## 2.3 Constraints, Assumptions and Dependencies

A constraint is something that limits us whether we like it or not. An assumption is something we are taking as true so we can finish. A dependency is something this document needs from somewhere else.

Constraints from the Business Case still apply. We have one semester. We have no project budget. We do not have live CPS data. The team has mixed coding experience. POPIA still applies. The work is academic. We only model one campus area. We only know about incidents that were reported or seeded.

Assumptions: simulated data is accepted for demonstration; clients use a current browser with network access; hosting remains available for scheduled demonstrations; all functional access is authenticated; location precision at building and pathway level is sufficient.

We depend on the Technical Specification for the tools and hosting. We depend on the team freezing the campus boundary before map work goes too far. We depend on a written reset step before the presentation, so the demo is not an empty map.

If those dependencies slip, the functions in this document still stay the same. We just will not be able to show them well.

# 3. User Requirements

User requirements are written as stories first, because that is how the work will be split. We then turn the important stories into use cases with a main path, a problem path, and a done check.

Priority means this:

- Must: the demo fails if this is missing.

- Should: this makes the demo stronger, but we can thin it if time is short.

- Could: we are not listing these here. That is how extra features sneak in.

## 3.1 Prioritized User Stories

| As a… | I want to… | So that… | Priority | Need |
| --- | --- | --- | --- | --- |
| Student | report an incident from the map with a type, a pin, a description and an optional photo | security hears about it closer to when it happened | Must | Reporting |
| Student | see that my report was accepted and get a reference number | I know the system actually stored it | Must | Reporting |
| Student | see incidents on the campus map without other people’s personal detail | I have some idea where problems have been reported | Should | Shared map |
| Student | ask for a safer walking route between two points on campus | I can compare options using reports, not only habit | Must | Routes |
| Student | read a clear warning that the route is not guaranteed safe | I do not treat the app like a bodyguard | Must | Routes |
| Security staff | see new incidents on a list and on the map soon after they are sent | I do not have to join sources by hand | Must | Security view |
| Security staff | filter the map and list by type, status and time | I can focus on what is still open | Should | Security view |
| Security staff | move an incident through New, Acknowledged, in progress and resolved | the team can see progress | Must | Lifecycle |
| Security staff | mark a report invalid or duplicate | fake or repeat reports do not spoil hotspots and routes | Should | Lifecycle |
| Security staff | see type counts, a simple time chart and hotspot intensity | planning is not only reaction | Must | Analytics |
| Any signed-in user | only see screens that match my role | students cannot run security operations | Must | Roles |
| The project team | load and reset a known practice dataset | the presentation always has visible hotspots and routes | Must | Prototype limits |

### Use case: student signs in

The student already has a practice account. They open the app, enter a username or email and a password, and the system checks both the password and the role. If the details are right and the role is Student, they land on the student map home. If the account is a security account, they land on the dashboard instead. If the password is wrong, we show an error. We do not say whether the email exists. This is done when a seeded student can sign in, a security user goes to the security view, and a person who is not signed in cannot open Report or Route.

### Use case: student reports an incident

This is the start of the whole product. The student must already be signed in.

They open Report from the map. They pick a type from the list. They drop or confirm a pin inside the campus boundary. They type a short description. They can attach a photo, but they do not have to. Then they submit.

The system saves the type, the pin, the description, the server time, the signed-in student, and status New. The student sees a confirmation and a reference number.

If the pin is outside the boundary, submit is blocked and we explain why. If the photo is the wrong type or too big, we reject the photo only. The rest of the report can still be saved. If a required field is empty, submit does not go through. This is done when a new record exists, the security list can see it.

### Use case: student asks for a safer route

A path network for the campus area must already exist. The student picks a start and an end on that network and asks for a route. The system first finds a short path using distance only. It then looks at valid reports in the time window we configured and adds extra cost to paths that pass near those reports. It draws the result on the map and shows a warning. The warning says this is not a guaranteed safe route and that it only uses reported incidents.

If start or end is outside the boundary or not on the network, we reject the request and explain. If there is almost no report data, we still return the distance path and say the extra weighting did not change much. This is done when the drawn route stays inside the boundary, the screen does not say safe route, and the warning is visible.

### Use case: student views own reports

The student opens My reports and sees only their own submissions, with status and reference. They can open one of them. They cannot open another student’s report by changing the number in the address bar.

### Use case: security staff open the dashboard

A security user signs in, and the dashboard loads the incident list, the map with pins, and simple status counts. A student session cannot call these security-only actions. The dashboard does not open for the student role.

### Use case: security staff work an incident

At least one incident already exists. The staff member picks it from the list or the map, reads the detail, and looks at the photo if there is one. They change the status along this path: New, then Acknowledged, then in progress, then resolved. They can add a short note. They can also mark the record invalid or duplicate. The record stays in the database, but it is left out of hotspot totals and route weighting. This is done when a skipped status is rejected, the change has a time and a person, and student screens do not show security notes.

### Use case: security staff use filters and analytics

The staff member filters by type, status and time. The list and the map update together. The analytics view shows type counts, a simple time breakdown, and a hot area on the map. Invalid and duplicate records are not part of the hotspot numbers. An empty result is shown as empty, not as a broken chart.

### Use case: the team resets practice data

Before a demo, the team runs reset. The known set of practice incidents comes back. Running reset twice gives the same headline counts. This stops the presentation depending on who ever happened to click Report last.

## 3.2 User Story Traceability

Traceability just means we can point from a business need to the stories that support it. If a need has no story, we forgot something. If a story has no need, we may be adding extras.

| Business need | Stories that support it |
| --- | --- |
| Incident reporting | Report from the map; confirmation and reference |
| Shared campus map | Student map view; security list and filters |
| Near real-time security view | New reports appear soon; filters |
| Incident lifecycle | Status path; invalid or duplicate marking |
| Safety analysis | Counts, trends and hotspots |
| Route guidance | Safer route request and warning |
| Role separation | Role-specific screens; own-report privacy |
| Prototype limits | Practice data and reset |

# 4. Functional Requirements

This section says what the system must do. Each row has a priority and a simple done check. Near real time, in this project, means the security list and map show a new report within about ten seconds without a full-page refresh. Requirements are grouped by user activity: authentication, map, reporting, operations, analytics, routing, then simulation and error handling.

### Incident categories

The closed category list is theft, medical, suspicious activity, vandalism, harassment and other. The application must persist the selected value unchanged. Free-text categories are rejected.

### Incident status model

Operational statuses follow a single forward path: New, Acknowledged, in progress, Resolved. Invalid and Duplicate are terminal classification states. They remain stored, are visible to Campus Protection Services, and are excluded from hotspot aggregation and route weighting.

A request that skips an operational step is rejected. Status changes are recorded with actor and timestamp.

## Role-based authentication

Nobody should report, route, or open the dashboard without signing in. Every account has one role. The server checks the role. Hiding a button is not enough, because a person can still try the hidden address.

| The system must… | Priority | Done when |
| --- | --- | --- |
| Ask for a username or email and a password before reporting, routing or security functions work | Must | A request with no valid session is refused |
| Give every account exactly one role: Student or Campus Protection Services | Must | A blank or unknown role cannot be saved |
| Show student screens only to students and the dashboard only to security staff | Must | The check happens on the server |
| Allow practice accounts to be loaded so the demo does not depend on public sign-up working that day | Must | After reset there is at least one student and one security account |

## Interactive campus map

The map is the shared picture. Students report on it. Security staff watch it. Routes are drawn on it. If the map has no boundary, people will drop pins in the wrong town and the later functions become nonsense.

| The system must… | Priority | Done when |
| --- | --- | --- |
| Show an interactive map that only works inside the agreed Potchefstroom boundary | Must | Reporting and routing cannot be done outside the working area |
| Put pins on stored coordinates for users who are allowed to see that incident | Must | A new in-bound report appears as a pin |
| Make a New pin look different from a Resolved pin | Should | Two statuses look different in the demo |
| Say on the map screen that coverage is only the defined campus area | Must | The boundary note is visible |

## Submit incident report

This is the first real action in the system. If students cannot report quickly, security never gets the record. Hotspots and routes then have nothing useful to use.

The form stays short. The student does not type their name or the time. The system already knows who is signed in, and it uses server time.

### What the report screen must contain

- A type of list: theft, medical, suspicious activity, vandalism, harassment, other. The student cannot type a new type.

- A map pin that must sit inside the campus boundary.

- A short description. Empty text is not accepted.

- An optional photo control.

- A submit action that stays blocked while required fields are missing.

After a valid submit, the student sees a confirmation and a reference number. The record is stored with status New. That is what the security list picks up.

| Field | Required? | Where it comes from | Why we keep it |
| --- | --- | --- | --- |
| Type | Yes | Chosen from the list | Security can filter. Analytics can count. |
| Location | Yes | Map pin inside the boundary | The report can sit on the shared map. |
| Description | Yes | Typed by the student | Staff get more than a label. |
| Time | Yes | Set by the server | The phone clock is not treated as official. |
| Reporter | Yes | The signed-in account | My reports and the security detail view need this. |
| Status | Yes | Set to New by the system | This starts the security workflow. |
| Reference | Yes | Created after save | The student can see that the report landed. |
| Photo | No | Optional file | Extra evidence when the student has it. |

### Acceptance checks for submit

| Check | What should happen |
| --- | --- |
| Signed-in student opens Report | The form shows type, pin, description and optional photo |
| Type, pin or description is empty | Submit is blocked and the missing field is clear |
| Pin is outside the campus boundary | Submit is refused. No record is created |
| Valid report is sent with no photo | A New record is stored and a reference is shown |
| Student opens My reports | Only that student’s reports appear |
| Student tries another student’s report in the address bar | Access is refused |
| Security list is checked after submitting | The new incident is visible |

## Optional photo attachment

The photo is extra proof. It is not required. If we force a photo, some students will not report at all. That would recreate the original problem. We only allow jpeg and png, and we cap the size. If the file is wrong, we reject the photo and still allow the text report to save. We tell the student the photo was not kept. The stored file is not given a public internet address. Security staff open it after they sign in. Other students do not see it.

| Check | What should happen |
| --- | --- |
| Valid report with no photo | The report is saved. Photo is empty |
| Normal jpeg or png under the size limit | The file is stored privately and linked to that report |
| Wrong file type or file too big | Photo is refused. Text report can still be saved |
| Someone opens the file address without signing in | The file is not public |
| Another student opens the reporter’s incident | They do not see the photo |
| A security user opens the same incident | They can view the photo after signing in |

## Security incident feed, status and filtering

This is the operations view. Staff should not need a second spreadsheet next to our app for the demo to make sense. When a student report lands, it should show on the list and the map within about ten seconds. Staff can then filter and change status. The allowed happy path is New, then Acknowledged, then in progress, then resolved. Staff can also mark invalid or duplicate. Those records stay stored, but they drop out of hotspots and route costs.

| The system must… | Priority | Done when |
| --- | --- | --- |
| Give security staff a dashboard with a list and the campus map | Must | The dashboard loads for a seeded security user |
| Show a new report on the list and map within about ten seconds without a full reload | Must | A timed demo from student submit to security view works |
| Let staff filter by type, status and time window | Should | A filter hides rows and pins that do not match |
| Let staff move status along New, Acknowledged, in progress and Resolved | Must | Each allowed change is stored and shown to other security views |
| Let staff mark invalid or duplicate, and leave those records out of hotspots and routes | Should | The counts drop the record |
| Keep a simple history of status changes | Should | Opening an incident shows at least the last change |

## Hotspot analytics and trend charts

Analytics are for security staff only. The aim is a simple picture: which types are common, when they happen, and where they cluster. We are not building a research tool. Only valid reports count. Invalid and duplicate records would make a false hot area and a bad route.

| The system must… | Priority | Done when |
| --- | --- | --- |
| Count types from valid incidents in a chosen time window | Must | The counts match a manual count of the practice data |
| Show a simple time chart by hour or by day | Should | A visible chart renders from the practice set |
| Show hotspot intensity on the map from valid incidents | Must | Clustered practice data produces a visible hot area |
| Keep analytics for security staff only | Must | A student session cannot open analytics |

## Safer-route recommendation

This function suggests a better walking option using the reports we have. It does not make the campus safe. The wording on the result screen must stay honest. We first find a short path on our prepared network. Then we add extra cost near valid reports in the time window. If the extra step is not ready in time, the distance path can still ship, with the same warning.

| The system must… | Priority | Done when |
| --- | --- | --- |
| Calculate a walking route between two points on the prepared path network inside the boundary | Must | A known pair returns a line that follows the network |
| Support distance-only routing first, then add extra cost near valid reports | Must | Reports on one path make the weighted result prefer another path |
| Call the output a safer-route recommendation and show a warning. Do not call it a safe route | Must | The result screen shows the warning |
| Refuse starts or end points that are off the network or outside the boundary | Must | An off-grid request returns an error |

## Simulated data, feedback and error handling

Practice data is part of the product, not a last-minute trick. Without it, hotspots and routes can look empty on presentation day. Error messages must be plain. If a pin is outside campus, we say that. If a field is missing, we say which field. We do not fail quietly.

| The system must… | Priority | Done when |
| --- | --- | --- |
| Load practice incidents that sit in clusters and across time | Must | After seeding, hotspots and trends are visible |
| Let the team reset back to the known practice set | Must | Resetting twice gives the same headline counts |
| Show clear field errors and boundary messages | Must | An invalid pin or missing field is explained on screen |
| Treat features not listed in this document as outside the delivery unless the team agrees in writing | Must | The in-scope list is the agreement |

## Cross-cutting business rules

The following rules apply across functions and are mandatory unless a requirement above states otherwise.

- An incident is created only by an authenticated Student role through the specified report action.

- Category values are restricted to the closed list defined in scope.

- A stored incident point must intersect the agreed campus polygon.

- Created incidents receive status New and a server-generated timestamp.

- The reporter identity is taken from the authenticated session and is not a client-editable field.

- Invalid and duplicate flags retain the record for history and exclude it from analytics totals and route cost.

- Student-facing representations omit other students’ names, contact details and photographs.

- Photo objects are optional, type-restricted, size-capped and retrieved only through an authorised service route.

- Safer-route results are labelled as recommendations and include a non-guarantee statement.

- Functions outside this specification are excluded from the deliverable until formally added.

These rules exist to keep reporting, operations, analytics and routing aligned to one incident model.

# 5. External Interface Requirements

External interfaces are the places where a person or another system touches our product. In this prototype those places are few, and that is on purpose.

The student uses a web page: sign in, map, report form, my reports, and safer route. The security user uses a web page: sign in, dashboard list and map, incident detail, and analytics.

The map pictures come from an open tile source. We are not paying for a map platform. The optional photo comes from the student’s device. We only accept jpeg and png.

The screens talk to our own server. Users do not call that server by hand. There is no required link to live NWU login, live CPS systems, cameras, or SMS.

| Interface | What it must support |
| --- | --- |
| Student web pages | Sign in, map, report, my reports, safer route |
| Security web pages | Sign in, dashboard, incident detail, analytics |
| Map tiles | Open tiles for the bounded campus area |
| Photo file | Device picker, jpeg or png, size cap |
| Our server | The actions listed in the Technical Specification |

# 6. Performance, Security, Usability and Accessibility

These are quality rules. They do not add new screens. They say how well the screens we already specified should behave.

Quality targets are set at prototype scale. They define demonstration behaviour, baseline access control and the effort required to complete a core user task.

| Type | Rule | Priority |
| --- | --- | --- |
| Performance | A valid report comes back with success or a field error within about three seconds | Must |
| Performance | Security sees the new report within about ten seconds | Must |
| Performance | A route on our small network comes back within about two seconds | Must |
| Security | Actions that change data need a valid session and the right role | Must |
| Security | Passwords are stored hashed. Photos are not world readable | Must |
| Usability | A signed-in student can finish a report in a short stand-up demo | Must |
| Usability | A status change takes a small number of clicks | Must |
| Accessibility | Form controls have text labels. If there is time, status is not shown by colour only | Should |

We are not claiming a full accessibility audit or a penetration test. We are claiming the basics above can be shown.

# 7. Data Flow and Traceability

The data flow is one loop. A student sends a report. The report is stored as New. Security staff see it, change its status, and use valid reports for counts and hotspots. Routing reads the same valid reports when it ranks paths.

Practice data can stand in for student reports, so the later steps still have something to show. That only works if practice data uses the same record shape.

Nothing in analytics or routing should keep a private copy of incidents. If they do, the demo will show three different versions of campus.

| Business requirement | Functions that implement it |
| --- | --- |
| BR-01 Incident reporting | Report form, required fields, confirmation, optional photo rules |
| BR-02 Shared campus map | Bounded map, pins, status styling, boundary note |
| BR-03 Near-real-time CPS view | Dashboard, ten-second target, filters |
| BR-04 Incident lifecycle | Allowed status path, history, invalid or duplicate exclusion |
| BR-05 Safety analysis | Counts, time breakdown, hotspot overlay, CPS-only access |
| BR-06 Route guidance | Path network, incident weighting, non-guarantee statement |
| BR-07 Role separation | Sign-in, one role per account, server checks, own-report only |
| BR-08 Scope and prototype limits | Boundary checks, seeded users, simulation, reset |

# 8. Open Decisions and Prototype Boundaries

The Business Case still had some open choices. Until the team changes them in writing, the defaults below apply. That stops each teammate inventing a different rule.

| Open choice | Default we use in this document |
| --- | --- |
| Exact campus boundary | One stored shape. Reports and routes outside it are refused |
| What students see on other people’s incidents | Type, pin, time window, status. No name and no photo |
| What near real time means | About ten seconds from a successful submit to the security view |
| Photo rules | Jpeg and png, size cap, security staff and the original student’s own record |
| Path network and time window for extra route cost | A hand-made graph. Extra cost uses valid reports in a set time window |
| Accounts | Practice users loaded by the team |
| Tools | Locked in the Technical Specification |
| Demo reset | A written reset back to a known set before the presentation |

The prototype boundary is fixed. Campus Safe Twin captures a student report, presents it to Campus Protection Services, summarises valid reports, and uses those reports in a safer-route recommendation. It does not replace Campus Protection Services operations.

## Acceptance baseline

The specification is satisfied when the following end-to-end path can be executed on the delivered prototype: authenticate as Student; submit a valid in-boundary report; receive a reference; observe the record as New on the security feed within the defined near-real-time window; progress status along the allowed path; observe valid records in hotspot totals; request a route that remains on the curated graph; and observe the non-guaranteed statement on the result.

Failure of any step in that path means the corresponding requirement is not complete, regardless of visual finish on individual screens.

Demonstration data must be reset to the documented seed before formal assessment so that hotspot and routing results are reproducible.

## Conclusions

This project will give NWU Potchefstroom Campus a single map-based way to report incidents, show them to Campus Protection Services, summarise valid reports, and recommend a safer walking route. It will not replace Campus Protection Services or promise that a route is safe. Where live data is unavailable, the same functions will be demonstrated with simulated records.

# 9. References

North-West University. 2021. Personal Information Privacy Policy. https://www.nwu.ac.za/POPIA_Policy_NWU Date of access: 29 Aug. 2026.

North-West University. 2026. CMPG323 - Functional & Technical Specification Rubric and module project requirements. Unpublished module material. North-West University, Potchefstroom.

North-West University Library and Information Service. 2020. NWU Referencing guide: NWU Harvard, NWU Faculty of Law House Style and APA. Potchefstroom: North-West University. https://library.nwu.ac.za/sites/library.nwu.ac.za/files/files/documents/referencing-guide-2020b.pdf Date of access: 29 Aug. 2026.

OpenStreetMap Foundation. n.d. Copyright and license. https://www.openstreetmap.org/copyright Date of access: 29 Aug. 2026.

OWASP Foundation. 2025a. OWASP Application Security Verification Standard 5.0.0. https://owasp.org/www-project-application-security-verification-standard/ Date of access: 29 Aug. 2026.

OWASP Foundation. 2025b. OWASP Top 10:2025. https://owasp.org/Top10/2025/0x00_2025-Introduction/ Date of access: 29 Aug. 2026.

OWASP Foundation. n.d.-a. Authorization Cheat Sheet. https://cheatsheetseries.owasp.org/cheatsheets/Authorization_Cheat_Sheet.html Date of access: 29 Aug. 2026.

OWASP Foundation. n.d.-b. File Upload Cheat Sheet. https://cheatsheetseries.owasp.org/cheatsheets/File_Upload_Cheat_Sheet.html Date of access: 29 Aug. 2026.

OWASP Foundation. n.d.-c. Input Validation Cheat Sheet. https://cheatsheetseries.owasp.org/cheatsheets/Input_Validation_Cheat_Sheet.html Date of access: 29 Aug. 2026.

Republic of South Africa. 2013. Protection of Personal Information Act 4 of 2013. Pretoria: Government Printer. https://www.gov.za/documents/protection-personal-information-act Date of access: 29 Aug. 2026.

World Wide Web Consortium. 2024. Web Content Accessibility Guidelines (WCAG) 2.2. W3C Recommendation, 12 December 2024. https://www.w3.org/TR/WCAG22/ Date of access: 29 Aug. 2026.