CMPG323 — IT DEVELOPMENTS

Campus Safe Twin

A Campus Safety Digital Twin for NWU Potchefstroom Campus

Technical Specification

Team

49019767 – Hattingh P

53324757 – Netshiukhwi MC

46105948 – Mazibuko SN

50763458 – Mlambo M

45698260 – Bangane I

47742488 – Mdluli D

50881434 – Malima M

46330933 – Maseko S

# Table Of Contents

- Preface and Technical Scope

- System Architecture and Design

- Technology Stack and Tools

- Data Model and Storage

- System Components and Technical Flows

- External Interfaces and API Contracts

- Geospatial Analytics and Routing

- Technical Requirements, Constraints and Trade-offs

- Integration, Data Flow and Scalability

- Deployment, Testing and Observability

- Functional-to-Technical Traceability

- Assumptions and Technical Decisions

- References

# 1. Preface and Technical Scope

The Business Case called for a custom prototype while leaving the technology stack open. This Technical Specification closes that decision and details how the Functional Specification will be carried out.

CampusSafe Twin remains the same product defined in the Business Case. A map-centred prototype that takes a student report, presents it to Campus Protection Services, summarises valid reports as hotspots and trends, and uses those reports in a safer route recommendation.

The locked stack is React + Vite + TypeScript, Tailwind CSS, Node.js/Express, PostgreSQL with PostGIS on Supabase, React-Leaflet with OpenStreetMap tiles, Socket.IO with a polling fallback on the same service process, JWT + bcrypt, and hosting on Netlify, Render and Superbase.

NWU CPS live systems, CCTV feeds, and student-card data are still unavailable. Because of this, simulated data is treated as the main source and written into the same incident model that future live adapters would use. Any features not defined in the Functional Specification are excluded from scope.

The technical scope covers:

- One defined Potchefstroom working area

- Two user roles

- A curated pedestrian graph

- Optional private photo uploads

- Near-real-time updates for CPS clients

- A documented dataset reset process

# 2. System Architecture and Design

The architecture is a three-layer web application selected for implementation speed and a single deployment path.

- The first layer is the website the user sees. It is a React + Vite + TypeScript single-page app with Tailwind CSS and a React-Leaflet map. Students and security staff use different screens, but they share the same app.

- The second layer is one Node.js and Express service. It checks logins with JWT and bcrypt, saves reports, serves photos, calculates simple analytics, and calculates routes.

- The third layer is data. PostgreSQL with PostGIS on Supabase stores users, incidents, history and the path network. PostGIS helps us check whether a pin sits inside campus. Photos sit in Supabase private object storage, not on a public link.

There is also a Socket.IO live channel on the same service process, with a polling fallback. When a new report is saved, an open security dashboard can hear about it without refreshing the whole page.

The application is deployed as one service process on Render, with the React client on Netlify and data on Supabase. A microservice split would add hosting and operational cost without improving the required functions.

The design rules we will use are short.

- There is one incident record. Reporting, the dashboard, analytics and routing all read that record.

- The server checks roles. The website hiding a button is not the real control.

- Practice data writes into the same incident table. Later, a live source could do the same.

- We build map, report, dashboard and status before clever routing extras.

- Hosting must be cheap and replaceable, because we have no budget.

| Layer | What is here | What it is responsible for |
| --- | --- | --- |
| Website | Student pages, security pages, React-Leaflet map, Tailwind UI, installable PWA shell | Screens, map clicks, calling the service |
| Service | Login (JWT + bcrypt), incidents, photos, analytics, Dijkstra routing, seed and reset | Checks and business rules |
| Live channel | Socket.IO events on the same process, with polling fallback | New report and status change notices |
| Data | PostgreSQL + PostGIS on Supabase, private photo files in Supabase object storage | Stored records and files |
| Outside | OpenStreetMap tiles | Background map pictures only |

# 3. Technology Stack and Tools

A stack is the set of tools we will use. We lock it here, so the team does not keep restarting.

We chose tools the team can learn in a semester, that are free enough for a prototype, and that fit a map plus forms plus a small server.

## 3.1 Final Baseline

| Area | Selected technology | Why it fits the project | Trade-off / constraint |
| --- | --- | --- | --- |
| Frontend | React + Vite + TypeScript | Supports fast component-based development and works well for dashboards, forms, security views and interactive maps. Vite provides a fast development environment, while TypeScript helps prevent common coding and data-handling errors. | Requires JavaScript tooling and consistent component organization. TypeScript adds some development complexity, and the frontend still depends on the backend API for authentication, data and business logic. |
| Styling | Tailwind CSS | No paid dependency and sufficient for responsive prototype UI. | Team must enforce shared components/styles to avoid inconsistent screens. |
| Map | React-Leaflet | Small, framework-friendly, supports markers, clustering, layers and polylines. | 2D map only; advanced GIS functions remain server/application logic. |
| Base map | OpenStreetMap tiles with attribution | Openly available and compatible with the no-paid-service constraint. | Demonstration must respect tile policy and use a bounded local cache only where permitted. |
| Backend | Node.js + Express | Aligns with the detailed API/Socket.IO design and keeps one JavaScript language across most of the application. | Long-running CPU-heavy analytics would need care, but the bounded dataset keeps work small. |
| Database | PostgreSQL + PostGIS on Supabase | Reliable relational storage plus spatial indexes/operations; Supabase provides managed PostgreSQL and free-tier suitability. | Team must avoid mixing plain-coordinate and PostGIS approaches inconsistently; this revision uses PostGIS as the final baseline. |
| Realtime | Socket.IO + polling fallback | Simple event delivery for incident/status updates with reconnection support. | Still needs REST synchronization after reconnect to avoid missed events. |
| Authentication | JWT + bcrypt | Stateless API authorization and secure password hashing, as specified in the draft. | Token expiry/refresh must be handled; tokens/secrets must never be logged. |
| Attachments | Supabase private object storage | Keeps binary files out of incident rows and supports controlled access. | Requires bucket policies and signed/time-limited retrieval. |
| Routing | Dijkstra over curated graph | Correct for non-negative costs, deterministic and easy to verify by hand. | Graph must remain connected; larger future graphs may justify A*. |
| Version control | Single GitHub repository; feature branches; review before merge | Supports coordinated work across the team and integration checkpoints. | Merge discipline is required to avoid late integration conflicts. |
| Hosting | Netlify + Render + Supabase | Coherent separation of static client, API/realtime server and managed data; suitable for academic free tiers. | Free tiers may sleep or have quotas; presentation smoke test is required. |

Free‑tier limits are built into the stack. Photo size caps, a small hand‑made path network, and a repeatable data reset keep the demo within Netlify, Render, and Supabase quotas while keeping the scope manageable. The code is designed to be portable, so if one host changes its free‑tier rules, the project can move to another without a rewrite. Secrets stay in environment variables, and the design avoids being tied to a single vendor.

Team tools are also part of the stack. One GitHub repository serves as the single source of truth, and feature branches with reviews before merging allow multiple people to work on reporting, mapping, and routing at the same time without overwriting each other’s work.

# 4. Data Model and Storage

The data model is the list of records we store. If this list is messy, every screen will invent its own version of an incident.

The important record is the incident. Users, photos, status history, the campus shape and the path network all support that record.

| Record | Main fields | Simple note |
| --- | --- | --- |
| User | Email or username, password hash, role, display name | Practice student and security users |
| Incident | Reporter, type, description, location, status, created time, photo key, invalid flag | The point must sit inside campus |
| Status history | Incident, old status, new status, who, when, note | A short audit list |
| Photo | Incident link, storage key, type, size, created time | No public address |
| Campus boundary | Name and polygon | One agreed area |
| Path nodes and links | Coordinates, from and to, length in metres | Small and made by hand |
| Seed record | Name, generated time, notes | So reset is traceable |

Status values are New, Acknowledged, in progress, Resolved, Invalid and Duplicate. Types stay on the allowed list. We do not let people invent a new type in free text, because that breaks the charts.

The official time is server time. The official reporter is the signed-in account. The official place is the pin that passed the campus check.

Structured data lives in PostgreSQL with PostGIS on Supabase and photos live in Supabase private object storage and are fetched through the server. Practice data can be wiped and loaded again.

# 5. System Components and Technical Flows

A component is a bundle of related work inside the service or the website. A flow is the order of steps when something happens.

| Component | What it does | What it needs |
| --- | --- | --- |
| Sign-in | Login, token, role | Users table |
| Incident | Create, list mine, list all for security, read one, change status | Sign-in, boundary, photos |
| Photo | Type and size checks, store, authorised download | Incident and role |
| Map client | Pins, boundary, drawing a route | Incident and routing routes |
| Analytics | Counts, time groups, hotspot weight | Valid incidents |
| Routing | Load paths, distance path, then extra cost | Path network and valid incidents |
| Simulation | Create practice data and reset | Incident and user tables |

## How a student report is created

This is the most important flow, because every later function reads this record.

The student screen sends one request. If there is a photo, it travels with that request. The service checks that the user is signed in as a student. It checks the type, the description, and whether the pin is inside campus. If a photo was sent, the service checks the file type and size. A bad photo is dropped. The text report can still be saved.

If the checks pass, the service writes one incident row with status New. It stores a valid photo privately. It sends a live “incident created” notice. It returns a reference number to the student.

Analytics and routing do not get a second copy. They will read this row later, if it is not marked invalid or duplicate.

| Check | What the service does | If it fails |
| --- | --- | --- |
| Signed-in student | Reads the session and checks the role | Refuse. Store nothing |
| Type on the list | Compare to the allowed list | Refuse with a field error |
| Description present | Reject empty text | Refuse with a field error |
| Point inside campus | Test against the stored campus shape | Refuse and explain |
| Photo if sent | Allow jpeg or png under the size cap | Drop the photo. Keep the text report |

## How a safer-route request is handled

The student screen sends a start and an end. Both must sit on our path network and inside the boundary. The service first finds the shortest path by distance. It then loads valid incidents in the time window and adds extra cost to path edges that pass near those incidents. It returns the line to draw. Plus, the warning text the screen must show. The network is small because we made it by hand. We would not finish an automatic extract of every campus footpath in this semester. If the extra-cost step is late, the distance path can still be shown. The warning stays on the screen either way.

## How the security dashboard stays current

A security screen loads the incident list and the map. It also opens a Socket.IO live connection, with REST polling as fallback. When a new report is created, or a status changes, the open dashboard can update. If the Socket.IO connection drops, the screen can still refresh the list over REST. Live events are the fast path, not the only path. Filters apply to the list and the map together. Staff should not see two different pictures of campus.

# 6. External Interfaces and API Contracts

API contract is a formal way of saying: these are the server actions the website will call. We do not need perfect URL spelling in this document. We do need the same actions to exist.

Calls use HTTPS. Most calls send JSON. A create call can send a photo file as well. Failed checks return a plain field error. Failed permission returns refused, not a stack trace.

| Action | Who may call it | What goes in and out |
| --- | --- | --- |
| Sign in | Any practice user | Email or username and password in. Token and roll out |
| Create incident | Student | Type, description, coordinates, optional photo. Reference and New record out |
| List my incidents | Student | Only that student’s rows |
| List incidents | Security | Optional filters for type, status and time |
| Get incident | Student or security | Full record for security. Limited record for students |
| Change status | Security | Next allowed status and optional note |
| Get photo | Allowed role | File bytes through the server, not a public folder link |
| Analytics summary | Security | Time window in. Counts, time groups and hotspot weights out |
| Request route | Student | Start and end on the graph. Line plus warning text out |
| Reset seed | Team demo action | Known practice set restored |

There is no contract for live university login, live CPS systems, cameras or SMS. Those stay future work. The create action is the contract that reporting depends on. If that action is vague, every teammate will send different fields. Then analytics and routing will break in quiet ways.

The get-photo action exists because we do not want the website to load images from an open folder.

The server checks the session again before it sends the file. The reset action exists because a demo with one lonely pin looks unfinished. Reset is a technical feature, even though users of a real campus system would not see it. Validation failures return a specific field error. Authorisation failures return a refused response without internal diagnostics.

# 7. Geospatial Analytics and Routing

Geospatial just means we care about place. Two place rules matter in this project. First, the campus is one stored shape. A report pin or a route point outside that shape is rejected by the server, not only by the drawing on the screen. Second, hotspots and routes only use valid incidents. Invalid and duplicate records stay in history, but they do not heat the map, and they do not push a path away.

Hotspots start as zone counts or a simple heat view. Fancy clustering is extra. We do not need it for a passable prototype. Routing uses our hand-made path network. The search is a normal shortest-path search on distance, then a second pass with extra cost. The result must include the warning wording so the website cannot quietly drop it.

We do not use a paid directions product. We do not route cars. We do not route off campus.

The extra cost idea is easy to explain. If a path passes near a recent valid report, it becomes a little more expensive. The search then prefers a path that is a bit longer but farther from those reports. If both paths are clean, distance wins.

This is not a crime model. It does not know lighting, guards, groups of friends, or how busy a road is. We say that in the warning because students may think a map line means safe.

The time window matters. A report from last year should not push today’s route as hard as a report from this week. The exact window can be configured. The rule is that only valid reports inside the window count. If two teammates use different windows during development, the demo route will jump around. So, the window is a team decision, not a personal setting on each laptop.

# 8. Technical Requirements, Constraints and Trade-offs

A technical requirement is a quality target. A constraint is a hard limit. A trade-off is a choice where we accept a downside.

| Type | Rule | Priority |
| --- | --- | --- |
| Performance | Create report returns within about three seconds in a demo | Must |
| Performance | Security sees a new incident within about ten seconds | Must |
| Performance | A route on the small graph returns within about two seconds | Must |
| Security | Data-changing routes need a valid token and the right role | Must |
| Security | Passwords are hashed. Photos need permission | Must |
| Privacy | Student APIs do not send other students’ names, emails or photos | Must |
| Availability | Up for labs, rehearsal and presentation. Keep a known-good copy | Should |
| Maintainability | One GitHub repository, run and reset notes, secrets in environment variables | Must |

Constraints we already accepted: one semester, no money, no live CPS data, mixed skill, POPIA, academic standing, one boundary, and only reported or seeded incidents.

Trade-offs we are accepting:

- Live updates on the same process, not a separate message system.

- A small, prepared path network, not every footpath on campus.

- Exact coordinates for security, limited detail for students.

- An installable website, without promising full offline maps.

- Role checks and hashing, without a formal hacking test.

These trade-offs are not failures. They are how a semester project stays completable.

A common argument in the team will be whether we should add more security tools. Extra tools can wait. First the role check must work. First the photo must not be public. First the passwords must not be stored in plain text.

Another common argument will be whether the map should look more like Google Maps. Pretty tiles are nice. They do not help if the pin is saved in the wrong place or the route has no warning.

When two options both works, we pick the one we can explain and host for free. That is the technical style of this project.

# 9. Integration, Data Flow and Scalability

Integration means connecting to external systems. For this semester, our app runs almost entirely on its own, with minimal outside connections.

- Data sources: student reports, the practice-data loader, and the static campus shape plus path network. No cameras, no live CPS feed, no university login directory.

- Create flow: student page → create action → checks → incident row → optional private photo → live notice → reference back.

- Analytics flow: security page requests a summary → service groups valid incidents. No separate data warehouse; we expect hundreds of rows, not millions.

- Route flow: start and end points → graph plus valid incidents → route line out.

If extended, university login could sit in front of sign-in, CPS could write into the same incident table, and another campus would simply mean another boundary and graph. The rest of the code could remain unchanged.

Expected volume is hundreds of incident rows, not millions. That is enough for the prototype. Growth pressure later would come from photo storage, false or duplicate reports, and any path graph that is no longer curated by hand. Those limits stay outside this semester’s design.

Key distinction:

- Data flow = how records move inside our app.

- Integration = how our app connects to external systems. This semester we have extensive data flow but almost no integration.

# 10. Deployment, Testing and Observability

Deployment means how we put the app on the internet. The website goes to Netlify. The service goes to Render. The database and private photo storage go to Supabase. Secrets stay in environment variables, not in the code.

We keep a tagged copy that we know works. If a free tier on Netlify, Render or Supabase is down on presentation day, we still have that copy. For the map, we can keep a small OpenStreetMap tile cache of the campus area as a backup.

Testing for this project is a short list we can run before a lab, not a huge test factory.

- A student token cannot call security-only actions.

- A pin outside campus is refused and no row is created.

- A bad photo is rejected, and the text report can still save.

- Status can only move along the allowed path.

- Invalid records drop out of hotspots and routes.

- Reset twice gives the same headline counts.

- A timed check shows the new report on the dashboard within about ten seconds.

The service logs failed authentication, failed validation and failed uploads. Repository documentation must include run and reset instructions.

# 11. Functional-to-Technical Traceability

This table maps each functional area in the Functional Specification to the technical component that implements it. A function with no technical home is incomplete. A technical component with no functional source is outside the agreed scope.

| Function area | Technical home |
| --- | --- |
| Sign-in and roles | Sign-in component, token and role checks |
| Submit report and optional photo | Incidents create path, checks, private photo storage |
| Interactive campus map | React-Leaflet page, campus shape, incident pins |
| Security list, status and filters | Incident list actions, live events, status history |
| Hotspots and trends | Analytics component on valid incidents |
| Safer-route recommendation | Path network, shortest path, extra cost, warning text |
| Practice data and reset | Simulation component writing into the incident table |

# 12. Assumptions and Technical Decisions

These are the decisions we are locking so the team can build.

| Decision | Choice and simple reason |
| --- | --- |
| Stack | React + Vite + TypeScript, Tailwind CSS, Node.js + Express, PostgreSQL and PostGIS on Supabase, React-Leaflet, Socket.IO with polling fallback, JWT + bcrypt, live events on one process. |
| Missing live CPS data | Load clustered practice incidents into the same table. |
| Path network | Make it by hand and keep it small so routing can finish. |
| Near real time | A Socket.IO live event on the service process, with REST polling fallback. Target about ten seconds. |
| Photos | Supabase private object storage. Download only through the server. |
| Hosting | Netlify + Render + Supabase. Free tiers. Easy enough to move if a host changes its limits. |

If a decision changes, we record the new decision. We do not make changes quietly in our own branch without informing the rest of the team.

## Implementation sequence

The build order follows dependencies: authentication and role enforcement come first, followed by the campus map client to ensure incident creation uses valid points. Next are incident creation and photo handling, then the security list, status transitions, and event channel. Analytics and routing come later since they rely on valid incidents, while seed and reset use the same incident table to keep demonstrations repeatable. Later features can be simplified without breaking the core path. For example, routing may start as distance-only, heatmaps may be reduced to zone counts, and PWA installability is less important than authenticated reporting and dashboard visibility.

## Verification against this specification

Verification is complete when the deployed prototype demonstrates correct role separation on protected routes, rejection of points outside campus without creating a row, acceptance of valid reports with status set to “New” and a returned reference, rejection of invalid photos while still saving text reports, authorised photo retrieval, status changes only along the defined path, exclusion of invalid or duplicate records from hotspots and routes, route geometry limited to the curated graph, visible wording that makes clear the route result is not guaranteed, and identical headline counts after two resets. A tagged known-good build is kept for recovery, and environment-specific secrets remain outside source control.

## Extension path

If live Campus Protection Services data becomes available later, those records should be written into the same incident table with an explicit source attribute. University identity can replace seeded credentials in front of the existing token model. An additional campus would be modelled as another boundary polygon and another path graph. Those extensions do not require a second incident schema. The current design does not include camera ingest, SMS gateways, native store applications or multi-tenant operations tooling.

## Service-level expectations

Continuous production monitoring is not required. Recovery is by redeploying the tagged known-good build and restoring the seeded dataset. Confidentiality expectations are limited to hashed credentials, role-enforced routes, restricted student payloads and authorised photo retrieval. A formal penetration test is outside the delivery.

## Conclusions

In conclusion, this project will be built as a Progressive Web App using React + Vite + TypeScript, Tailwind CSS, React-Leaflet, Node.js and Express, PostgreSQL with PostGIS on Supabase, Socket.IO, JWT and bcrypt, hosted on Netlify, Render and Supabase. One incident record will serve reporting, the dashboard, analytics and routing. The campus boundary will be enforced on the server, photos will remain private, and seeded data will stand in where live Campus Protection Services systems cannot be connected.

# 14. References

- Bass, L., Clements, P. & Kazman, R., 2013. Software architecture in practice. 3rd ed. Upper Saddle River, NJ: Addison‑Wesley.

- IEEE, 2018. ISO/IEC/IEEE 29148:2018: Systems and software engineering — life cycle processes — requirements engineering. New York, NY: IEEE.

- International Organization for Standardization, 2011. ISO/IEC 25010:2011: Systems and software engineering — systems and software quality requirements and evaluation (SQuaRE) — system and software quality models. Geneva: ISO.

- National Institute of Standards and Technology, 2016. Role based access control. Gaithersburg, MD: NIST.

- South Africa, 2013. Protection of Personal Information Act 4 of 2013. Pretoria: Government Printer.

- PostGIS Project, 2026. PostGIS documentation. Available at: <https://postgis.net/documentation/> [Accessed 24 August 2026].

- Leaflet, 2026. Leaflet documentation. Available at: <https://leafletjs.com/> [Accessed 25 August 2026].

- National Geospatial‑Intelligence Agency, 2014. Department of Defense World Geodetic System 1984: its definition and relationships with local geodetic systems. NGA.STND.0036_1.0.0_WGS84. Springfield, VA: NGA.